# Japanese Learning Tracker (JLT)
Agent Progress Checkpoint & Remaining Work

Repository: Eikozl/Japanese-Learning-Tracker  |  Branch: master  |  Reviewed: August 29, 2026

Purpose: This document is the continuation checkpoint for the coding agent. Completed work must not be reimplemented unless a test proves it is broken. The agent must fix the listed blockers first, then continue V1 in the exact priority order below.

# 0. Agent Execution Rule

Treat all items marked DONE as locked V1 behavior. Do not rewrite them for stylistic preference.

Treat PARTIAL items as existing implementations that require correction, not replacement from scratch.

Do not begin V2 or V3.

Do not modify the frozen MariaDB schema unless a concrete functional defect is proven.

Before each new task, inspect the current repository state so work is not duplicated.

After each change, run the relevant tests and report exactly what changed.

# 1. Current Repository Snapshot

| Area | Status | Current state |
| --- | --- | --- |
| Repository hygiene | DONE | Root .gitignore exists; .env, node_modules, IDE metadata, build output, coverage and logs are covered. |
| Stored XSS mitigation | DONE | Database/user content is rendered with DOM creation + textContent rather than interpolated user HTML. |
| Health endpoint | DONE | GET /api/health verifies that the active database is jlt. |
| Dashboard API contract | DONE | Dashboard returns minutesToday, minutesThisWeek, entity counts, recentSessions, weeklyActivity and studyDistribution. |
| Read filters/search | DONE | Vocabulary, kanji, grammar and sessions have validated filters/search with bound parameters. |
| Parameterized SQL | DONE | Dynamic user values are passed through mysql2 placeholders. |
| Session N:M reads | DONE | Session detail reads vocabulary, kanji and grammar through junction tables. |
| Session transaction writes | PARTIAL | Transaction logic exists, but request allowlisting currently blocks relationship arrays. |
| Write-field allowlists | PARTIAL | Entity allowlists exist, but session allowlist is inconsistent with N:M relationship inputs. |
| Safe API errors | PARTIAL | Several read routes are safe; multiple write routes still return raw error.message. |
| Helmet/CORS | PARTIAL | Helmet and a narrow dev origin allowlist exist; CSP compatibility with inline frontend script must be corrected. |
| Automated tests | PARTIAL | A basic test file exists, but coverage is too small for the current API surface. |
| Frontend V1 architecture | TODO | Current frontend remains a single prototype HTML file; Vite/Tailwind/Chart.js modular UI is still pending. |
| Backend modularization | TODO | Most API logic still lives in one large app.js; routes/controllers/validation separation remains P2 work. |

# 2. Work Already Completed - Do Not Repeat

DONE - Git hygiene cleanup

Root .gitignore exists.

Environment files are excluded while .env.example remains available.

node_modules, IDE metadata, build outputs, coverage and logs are ignored.

Do not re-add node_modules or real .env credentials to Git.

DONE - Stored XSS protection in current prototype

Rendering for sessions, vocabulary, kanji and grammar uses document.createElement() and textContent.

User/database strings should continue to be treated as text by default.

Do not revert to HTML-string interpolation for user-controlled fields.

DONE - Database health verification

GET /api/health checks DATABASE() and confirms the active schema is jlt.

Do not replace this with a generic SELECT 1-only health test.

DONE - Dashboard API core contract

minutesToday

minutesThisWeek

vocabularyCount

kanjiCount

grammarCount

recentSessions

weeklyActivity

studyDistribution

DONE - Search and filter support

Vocabulary: search, jlpt, status.

Kanji: search, jlpt, status.

Grammar: search, jlpt, status.

Sessions: category, date, from, to.

Filter values are validated and bound as SQL parameters.

DONE - Input-validation foundation

Allowed JLPT values, learning statuses and study categories are explicitly defined.

Positive-integer ID/duration checks exist.

Date validation checks real calendar dates instead of regex only.

Oversized normalized text is rejected instead of silently truncated.

DONE - N:M session read support

GET session detail loads associated vocabulary through session_vocabulary.

It loads associated kanji through session_kanji.

It loads associated grammar through session_grammar.

DONE - Transaction foundation for multi-table session writes

POST/PUT session code obtains a pooled connection.

It begins a transaction, changes parent/junction rows, commits on success, and rolls back on failure.

Keep this transaction approach; fix the validation contradiction instead of replacing it.

DONE - Least-privilege configuration direction

.env.example uses DB_USER=jlt_app rather than root.

Keep the application-user model for deployment.

# 3. Immediate Corrections Required Before New Features

BLOCKER - Resolve the broken server/package.json merge conflict

Why: The committed package.json contains unresolved <<<<<<< / ======= / >>>>>>> markers. It is invalid JSON and can break npm install, npm run dev, npm test and npm audit.

Resolve the conflict and keep the intended scripts: start, dev, test, db:check.

Keep express, mysql2, dotenv and helmet dependencies.

Validate with npm install (or npm ci after lockfile policy is fixed), npm test and npm audit.

Acceptance: package.json parses as valid JSON and all scripts run.

BLOCKER - Fix session relationship arrays vs. write allowlist

Why: POST/PUT session code expects vocabulary_ids, kanji_ids and grammar_ids, but ALLOWED_FIELDS.sessions does not allow them. The allowlist rejects these fields before the transaction code can use them.

Add vocabulary_ids, kanji_ids and grammar_ids to the session-specific accepted request fields.

Validate that each supplied relationship value is an array of positive integer IDs.

Do not silently skip invalid IDs; reject invalid arrays with HTTP 400.

Optionally de-duplicate arrays before inserts to avoid composite-PK duplicate failures.

Acceptance: a POST /api/sessions request with relationship IDs creates the parent and correct junction rows atomically.

PARTIAL - Finish safe error classification

Why: Several write routes return error.message directly. Controlled validation messages are acceptable, but raw MariaDB/runtime errors must never reach clients.

Separate controlled validation errors from unknown DB/runtime errors.

Map duplicate unique constraints to a safe 409 response such as 'Kanji already exists' or 'Grammar point already exists'.

Map unknown DB/service failures to a generic 500/503 response.

Log the real exception server-side only.

Acceptance: no raw SQL, constraint name, table name, DB host/user or stack trace is returned to the browser.

PARTIAL - Fix CSP compatibility instead of disabling CSP

Why: Helmet CSP is enabled, while the current frontend still contains a large inline <script> block. Default CSP can block that script in the browser.

Move frontend JavaScript to an external file as the immediate prototype fix, or implement the planned Vite module structure.

Keep CSP enabled.

Check the browser console for CSP violations.

Acceptance: frontend functions normally with CSP active and without unsafe-inline script permission.

# 4. Important Cleanup After Blockers

TODO - Database configuration fail-fast

Current: server/src/config/db.js currently falls back to root with an empty password. For the app, missing DB configuration should fail clearly rather than silently escalating to root.

Required: Remove root as the automatic deployment fallback or enforce required environment variables. Local root use may remain a developer choice in a local .env, not a source-code default.

TODO - Commit package-lock.json

Current: The root .gitignore currently ignores package-lock.json even though a lockfile is useful for reproducible installs and security review.

Required: Remove package-lock.json from .gitignore and keep the server lockfile committed.

TODO - Correct dashboard card semantics

Current: The prototype labels 'Sessions' but displays recentSessions.length, and labels 'Minutes studied' but displays minutesToday.

Required: Rename those cards to match the values or add true total metrics only if the V1 design actually needs them.

TODO - Canonical session route implementation

Current: The project exposes /api/sessions through rewriting to /api/study-sessions. This works conceptually but is more complicated than necessary.

Required: Keep /api/sessions as canonical. Preserve the old alias only if useful; eventually define canonical routes directly rather than URL-rewrite middleware.

TODO - Relationship detail endpoints for kanji/vocabulary

Current: The specification allowed kanji detail to include vocabulary and vocabulary detail to include kanji. Current session relationship reads exist; these entity-detail relationships are not yet implemented.

Required: Treat this as optional V1 usefulness work, not a blocker. Implement only after correctness/testing tasks above.

# 5. Automated Tests Still Required

The repository has a basic node:test suite, but current coverage is insufficient for the amount of API logic now present. Testing should be expanded before large refactors.

GET /api/health: healthy jlt database and unavailable DB behavior.

GET /api/dashboard: exact response keys and zero/empty behavior.

Vocabulary filters: search, jlpt, status, invalid filter values.

Kanji filters: search, jlpt, status, invalid filter values.

Grammar filters: search, jlpt, status, invalid filter values.

Sessions filters: category, exact date, from/to, impossible date.

POST /api/sessions with vocabulary_ids creates session_vocabulary rows.

POST /api/sessions with kanji_ids creates session_kanji rows.

POST /api/sessions with grammar_ids creates session_grammar rows.

Invalid relationship ID causes rollback: no partial parent/junction state remains.

Duplicate IDs in relationship arrays do not create inconsistent state.

Protected-field tampering (id, created_at, updated_at) returns 400.

Oversized values return 400 and are not silently truncated.

SQL-injection strings remain data and do not alter SQL structure.

Duplicate kanji/grammar produces safe 409 conflict, not raw DB error.

Nonexistent IDs return 404.

Canonical /api/sessions routes work.

CSP/Helmet headers are present where expected.

# 6. V1 Work Still Pending After Stabilization

TODO - P2 - Backend maintainability

Split the 34 KB app.js when correctness tests are in place.

Recommended separation: routes, controllers, validation helpers/middleware, config, centralized error handling.

Do not create unnecessary service/repository layers unless they solve a real complexity problem.

Keep SQL visible; no ORM in V1.

TODO - Frontend foundation

Move from the single prototype index.html toward the agreed Vite + HTML + JavaScript + Tailwind structure.

Create a reusable API utility.

Create a desktop sidebar and responsive mobile navigation.

Create reusable loading, error and empty states.

Keep the Japanese-minimal / modern-dashboard visual direction.

TODO - Dashboard frontend

Consume the real /api/dashboard contract.

Add weekly activity visualization with Chart.js.

Add study-distribution visualization with Chart.js.

Do not invent fake JLPT progress percentages.

TODO - CRUD frontend modules

Vocabulary: list/search/filter/create/edit/delete.

Kanji: list/search/filter/create/edit/delete.

Grammar: list/search/filter/create/edit/delete.

Sessions: list/filter/create/edit/delete and relationship selection.

Use server validation as authoritative; client validation is only convenience.

TODO - V1 quality/security completion

Run npm audit and address meaningful findings.

Verify no real secrets are present in current Git history; rotate any credential that was previously committed.

Use a dedicated least-privilege MariaDB app account for deployment/runtime.

Trim responses to fields actually required by each screen.

Require HTTPS if/when the app is deployed beyond localhost.

TODO - Optional V1 backup/export

Only implement if it remains simple and useful.

Do not let this delay the core V1 CRUD/dashboard functionality.

# 7. Explicitly Out of Scope - Do Not Start

Authentication or user accounts

Password hashing, login rate limiting or session cookies

Bot protection

PostgreSQL-style row-level security

Social features, friends, leaderboards or chat

Cloud synchronization

Payments

SRS / Anki clone

AI chatbot/features

Native mobile app

Goals module

Full calendar module

Separate notes module

Content log

V2 or V3 migrations/features

React/Next.js or an ORM without a concrete V1 requirement

Database schema redesign merely for style

# 8. Exact Next Execution Order

Resolve server/package.json merge conflict and verify npm commands.

Fix session relationship allowlist + strict relationship-array validation.

Add tests for N:M session writes and transaction rollback.

Finish safe error classification and conflict responses.

Move inline frontend JavaScript out of index.html / verify Helmet CSP compatibility.

Remove automatic root DB fallback and enforce sane configuration behavior.

Stop ignoring package-lock.json; keep the lockfile tracked.

Expand API tests for filters, validation, tampering, injection strings and duplicate constraints.

Only after the above passes: refactor monolithic backend/frontend structure (P2).

Then continue the planned V1 frontend modules and Chart.js dashboard.

# 9. Files/Behavior the Agent Should Preserve

DO NOT REPEAT - Existing MariaDB V1 schema and its eight-table relational model.

DO NOT REPEAT - mysql2/promise connection pooling and utf8mb4.

DO NOT REPEAT - Parameterized user values in SQL.

DO NOT REPEAT - Real-date validation and categorical allowlists.

DO NOT REPEAT - textContent/DOM-based safe rendering.

DO NOT REPEAT - GET /api/health database-name verification.

DO NOT REPEAT - Current dashboard response contract.

DO NOT REPEAT - Existing filter/query parameter behavior unless a bug is demonstrated.

DO NOT REPEAT - N:M junction-table model and ON DELETE CASCADE behavior.

DO NOT REPEAT - Transaction-based parent + junction writes.

DO NOT REPEAT - Environment-variable secret handling and .env.example pattern.

# 10. Stabilization Acceptance Checklist

[ ] server/package.json is valid JSON with no conflict markers.

[ ] npm install/npm test/npm audit can execute normally.

[ ] POST/PUT /api/sessions accepts validated relationship arrays.

[ ] Invalid relationship writes roll back completely.

[ ] No unknown DB/runtime error.message is returned to clients.

[ ] Duplicate unique records receive a safe conflict response.

[ ] Helmet CSP remains enabled and the frontend still runs.

[ ] No DB credential is exposed to browser code.

[ ] Application configuration does not silently elevate to root.

[ ] package-lock.json remains tracked.

[ ] Expanded tests cover N:M writes, filters, tampering and validation.

[ ] No V2/V3 feature has been introduced.

# 11. Copy-Paste Continuation Instruction for the Agent

Continue the existing Japanese Learning Tracker V1 repository from its CURRENT state. Do not restart or reimplement completed work. Treat the accompanying progress checkpoint as authoritative: - DONE items are locked unless a failing test proves a bug. - PARTIAL items must be corrected in place. - Do not begin V2 or V3. - Do not redesign the frozen MariaDB schema. Execute the next work in this order: 1. Resolve the server/package.json merge conflict. 2. Fix the session write allowlist so vocabulary_ids, kanji_ids and grammar_ids can be safely accepted and strictly validated. 3. Add automated tests proving N:M session writes and rollback behavior. 4. Finish safe error classification so raw DB/runtime errors never reach clients. 5. Fix Helmet CSP compatibility by removing inline executable JavaScript rather than disabling CSP. 6. Remove unsafe automatic root DB fallback. 7. Keep package-lock.json tracked. 8. Expand API/security tests. 9. Only then begin P2 modularization and remaining V1 frontend work. For every task: - inspect current files first, - change only what is necessary, - preserve working behavior, - run relevant tests, - report files changed, tests run, and remaining blockers. Do not add authentication, React, an ORM, AI, SRS, social features, V2/V3 modules, or unrelated features.

# 12. Repository Evidence Used for This Checkpoint

server/src/app.js - current API routes, validation, allowlists, dashboard, N:M session logic, transactions, Helmet/CORS.

server/src/config/db.js - mysql2/promise pool, utf8mb4 and current root fallback behavior.

server/.env.example - jlt_app application-user configuration pattern.

server/package.json - current unresolved merge-conflict markers.

.gitignore - current Git hygiene rules, including package-lock.json ignore entry.

server/tests/api.test.js - current basic automated tests.

client/src/index.html - current prototype UI, safe DOM rendering, inline script and dashboard-card semantics.

Recent master commits through 497b92bc253fcb5fcf0236d5383198538bdd9543.

Checkpoint principle: fix correctness first, prove it with tests, then refactor and continue V1.